## Slide 1
THEME 2 · PREDICTIVE & FORECASTING ANALYTICS
Predicting Long-Term Health Conditions Across CALD Australians
Population-level prevalence modelling on AIHW 2021 Census data
Syed Haroon Ahmad · Simbarashe Mutyambizi · Md Adnan Abir · Cynthia Ebele Ikegbunam · Najmus Sakeeb (Dan3 Theme2)
PRT661 Data Science Practice · Assessment 3 · Charles Darwin University · Semester 1, 2026

## Slide 2
AGENDA
What we will cover
1
Overview, objectives, architecture and workflow
The project today and how the pieces fit together
2
Implementation progress
What is new since Assessment 2
3
Analytics and machine learning
Model selection, errors and the FastAPI service
4
Video Demo
The dashboard, running with the API
5
Technical challenges
What we had to solve to make it work
6
Ethics, privacy and reflection
Responsible use and what we learned
7
Future work before Assessment 4
Deploy, retrain, test and document
2

## Slide 3
PROJECT OVERVIEW
From census tables to a working prediction tool
3
6.6M
overseas-born Australians covered by the data
16,184
published census cells (of 120,978)
2,717
population groups: birthplace or language × age × sex
13
long-term conditions: 10 specific, 3 combined
The question
Which cultural, linguistic and demographic factors are linked to long-term health conditions among Australians born overseas, and how common is each condition in a given population group?
Unchanged since Assessment 2: we estimate how common a condition is in a group, not a person's risk.
What the project delivers now
Analysis Prevalence by age, sex, birthplace, time in Australia and language
AT Assignment 2
Prediction model XGBoost estimates the % of a group reporting a condition
AT Assignment 2
Dashboard + API Findings and predictions in a web app, served by a FastAPI model service
NEW SINCE Assignment 2
Since Assessment 2 the project has moved from analysis and modelling to a working system government bodies can use

## Slide 4
PROJECT OBJECTIVES
Four objectives, and where each stands now
4
OBJECTIVE
PROGRESS SINCE ASSESSMENT 2
STATUS
1
Predict population-level prevalence with machine learning
Chosen at A2 (R² 0.965); now served through the API
Done
2
Dashboard of the key findings from our analysis
Dashboard built and connected to the API
Done
3
Host the dashboard and model on cloud servers
Render blueprint for both services; deploying is next
4
Document the project from plan to conclusion
Assessments 1–3 delivered; final report is Assessment 4
In progress
In progress

## Slide 5
UPDATED SYSTEM ARCHITECTURE
What we added: a serving layer on the pipeline

## Slide 6
WORKFLOW
From raw census tables to a prediction on screen

## Slide 7
IMPLEMENTATION PROGRESS
What we have added since Assessment 2
7
Area | Now, at Assessment 3
Error and feature analysis | ✓ Errors by prevalence band and the top drivers analysed
Inference API | ✓ FastAPI service: /health, /predict, /predict/batch, validated inputs, tested
Dashboard | ✓ Dashboard: analytics/ model inference
Population-level notice | ✓ Shown on every page and with every prediction
End-to-end testing (M7) | ✓ 47 automated tests: data, model metrics, API and dashboard
All evidence is on the team GitHub in the branches shown, and each item is a task on our Jira sprint board.

## Slide 8
PROGRESS AGAINST THE PLAN
Milestones: Assessment 2 and now
PRT661 · Assessment 3 · Group Dan3
8
M1
Week 3
Project approved
Assessment 2
Complete
Now
Complete
M2
Week 4
Dataset collected
Assessment 2
Complete
Now
Complete
M3
Week 5
Data preprocessing
Assessment 2
Complete
Now
Complete
M4
Week 6
Baseline model trained
Assessment 2
Complete
Now
Complete
M5
Week 7
Best model selected
Assessment 2
Done early
Now
Complete
M6
Week 8
Dashboard prototype
Assessment 2
Not started
Now
Complete
M7
Week 10
Integrated system tested
Assessment 2
Not started
Now
Passes locally
M8
Week 12
Final report submitted
Assessment 2
On track
Now
On track (A4)
Two milestones moved since Assessment 2 (red). Still to do: deploy the dashboard and API on Render, then the final report and demonstration for Assessment 4.

## Slide 9
ANALYTICS AND MACHINE LEARNING
Model selection: XGBoost on groups it never saw
9
Test R²
MAE
RMSE
Gap
XGBoost
0.965
1.83
2.84
0.019
Random forest
0.964
1.73
2.88
0.022
Decision tree
0.955
1.89
3.23
0.030
Linear regression
0.722
5.86
8.03
0.018
R² axis from 0.6 to 1.0. MAE and RMSE in percentage points (lower is better). Gap = train R² − test R². Bold: best in column.
0.965
96.5% of the variation explained
1.83 pp
average (MAE), in percentage points
0.019
train–test R² gap: little overfitting
SELECTED AT A2
Unchanged since Assessment 2: XGBoost has the highest R², the lowest RMSE and the smallest gap of the tree models. Random forest is close, with the lowest MAE (1.73) but a larger gap (0.022).

## Slide 10
ANALYTICS AND MACHINE LEARNING
What drives predictions, and where it misses
PRT661 · Assessment 3 · Group Dan3
10
Top XGBoost features (% of importance)
Chart: 
| One or more conditions | Age 65 and over | Arthritis | Age 0–44 | Heart disease or stroke | Diabetes | Southern Asia (subregion) | Auslan (language)
Share of importance (%) | 27.5 | 25.3 | 2.9 | 2 | 1.7 | 1.7 | 1.6 | 1.4
Average error by prevalence of the cell
Chart: 
| 0–5% 1,254 cells | 5–10% 639 | 10–20% 656 | 20–50% 438 | 50–100% 137
Mean absolute error (pp) | 0.94 | 1.51 | 2.22 | 3.72 | 3.64
53% of importance comes from two inputs: 'one or more conditions' and age 65+. The decision tree and random forest rank the same two first.

## Slide 11
Video Demo
Notes: ]

## Slide 12
TECHNICAL CHALLENGES
What we had to solve to make it work
PRT661 · Assessment 3 · Group Dan3
15
Model tied to library versions
The preprocessor only loads with the scikit-learn version it was pickled with.
→ Pinned every version; tests load the saved model.
Data-quality issue found
AI-assisted language–country pairings, e.g. China → Uygur.
→ Flagged in the dashboard; fix the mapping and retrain before A4.
Dense dashboard for small screens
Chart original appeared cramped on small screens
→ Dashboard now scales with device screen size

## Slide 13
ETHICS, PRIVACY AND SECURITY
Responsible by design: what the system enforces
16
Ethics
Population-level notice on every page and every prediction
Users can see the model input, the drivers and the limitations
AI-assisted language mapping disclosed and flagged
Privacy
Only de-identified, aggregated AIHW counts
The dashboard stores nothing a user enters
Never goes below the level AIHW publishes
Security
No passwords or keys in the repository
Built into the system since Assessment 2
In place at Assessment 2
Estimates describe groups, to support planning. They are never an individual diagnosis.

## Slide 14
REFLECTION AND FUTURE SCOPE
What we learned, and where this could go
17
What we learned
1
Understand the data before modelling
Seeing that rows are groups, not people, shaped every later decision.
2
Library version control
Ensure consistant library version across parts
3​
A working demo changes the conversation
The dashboard turns analysis into something people can use.
Future scope, beyond this unit
Rerun on the 2026 Census
when AIHW publishes it; the pipeline is designed to repeat
Uncertainty and explanations
a range and the main drivers for every prediction
Trends over time
compare census years, not just 2021
Co-design with users
health agencies and community organisations

## Slide 15
WHAT HAPPENS NEXT
Future work before Assessment 4
18
# | Task | Outcome | Lead
1 | Deploy both services on Render and share the link | A live dashboard and API anyone can open | Simba
2 | Usability testing of the dashboard | Feedback from real users, and fixes | Cynthia, Adnan
3 | Scripted pipeline from download to deployment | One command reruns everything | Simba
4 | Keep Jira and the risk register current | Governance evidence for the final report | Najmus, Haroon
5 | Final report and final demonstration | Assessment 4 submission | Everyone
Goal for Assessment 4: a deployed, reproducible system with a retrained model and complete documentation.

## Slide 16
Thank you
Questions welcome: on the model, the API or the dashboard.